### Project Planning

1. Project Timeline The project was executed over a 4-week sprint:

- Week 1: Ideation & Data Collection – Defining the problem, empathy mapping, and gathering the rainfall dataset.

- Week 2: Data Pre-processing & Training – Cleaning data in Google Colab and training the XGBoost model.

- Week 3: Application Development – Building the Flask backend and HTML frontend.

- Week 4: Testing & Deployment – Accuracy validation and preparation for IBM Cloud deployment.

2. Task Allocation (WBS)

- Research: Analyzing flood patterns and selecting features.

- Development: Writing app.py and creating .save model files.

- UI/UX: Designing responsive HTML templates.

- Quality Assurance: Running test cases and generating the Confusion Matrix.

3. Risk Management

- Identified Risk: Model overfitting.

- Mitigation: Used a 80/20 train-test split and cross-validation to ensure 96.55% accuracy.

### Step 2: Create the Project Resource List

Save this text in a new Word document as Resource_Planning.pdf.

### Resource Planning

1. Software Resources

- IDE: Visual Studio Code for local development.

- Notebook: Google Colab for GPU-accelerated model training.

- Version Control: GitHub for repository management.

2. Hardware Requirements

- Minimum 8GB RAM for running the Flask server and local inference.

- Internet connectivity for IBM Watson Machine Learning API calls.

3. Data Source

- Historical meteorological data containing features: Rainfall, Clouds, Wet Days, Vapor Pressure, and Temperature